**Team A**

**Weekly Status Report (24th September, 2014)**

* Things we were able to get done this week

1. Creating user stories
2. Prioritizing our user stories
3. Designing and creating our back-end database
4. Set-up of git repository
5. Implemented PHP class for mySql
6. Interviews and user feedback. We interviewed five (5) potential users and they all gave good feedback that we were able to implement in our work.

**What we did not get done**

* We were not able to test our back end code using php unit testing

**Challenges and where we are stuck**

1. PHP Unit test for the first demo.
2. Using gitHubs milestone and issues

**Insights and Feedback from users**

1. People thought it was a great idea and would definitely use the platform if it was implemented.
2. Suggestions on the label-description of the posting ad form.
3. We pitched the idea of the loan system to our interviewee and the response was negative.
4. We had to go back to our notes to familiarize ourselves with databases, PHP, HTML and CSS.

**Week 1 Milestone**

|  |  |
| --- | --- |
| **Milestone** | **Date Completed** |
| 1. **Create user stories** | **19-09-14** |
| 1. **Prioritize user stories** | **19-09-14** |
| 1. **Designing and creation of back-end database** | **22-09-14** |
| 1. **Interviews and User feedback** | **23-09-14** |
| 1. **Build the demo** | **24-09-14** |